| No | Project Name | Project Type | Location | Estimated Duration | Actual Completion Period | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | Rehabilitation of Sambibulu Main Road | Road Repair and Maintenance | Sukodono, Sidoarjo | January 2021 – June 2021 | January 2021 – June 2021 | Completed On Time |
| 2. | Construction of 2-Storey District Office Building | Building Construction | Tanggulangin, Sidoarjo | April 2021 – November 2021 | April 2021 – November 2021 | Completed On Time |
| 3. | Installation of Urban Drainage System | Drainage Installation | Waru, Sidoarjo | July 2021 – September 2021 | July 2021 – oktober 2021 | Completed Late |
| 4. | Revitalization of Traditional Market | Market Renovation and Modernization | Krian, Sidoarjo | February 2022 – September 2022 | February 2022 – September 2022 | Completed On Time |
| 5. | Construction of Connecting Bridge | Bridge Construction | Balongbendo, Sidoarjo | March 2022 – September 2022 | March 2022 – October 2022 | Completed Late |
| 6. | Workers’ Low-Cost Apartment (Rusunawa) | Residential Development | Porong, Sidoarjo | May 2022 – December 2022 | May 2022 – January 2023 | Completed Late |
| 7. | Installation of Water Treatment System | Clean Water Infrastructure | Sidoarjo Kota | January 2023 – September 2023 | January 2023 – September 2023 | Completed On Time |